# AI-Based Network Intrusion Detection System

## Project Overview

This project aims to design and implement a Machine Learning based Network Intrusion Detection System (NIDS) that detects malicious network traffic.

## Objectives

1. Analyze network traffic datasets.

2. Train machine learning models to detect malicious traffic.

3. Evaluate detection performance.

4. Visualize results using a dashboard.

## Suggested Timeline

Week 1-2: Literature review and dataset selection

Week 3-4: Data preprocessing and exploration

Week 5-7: Model training and testing

Week 8-9: Dashboard development

Week 10-12: Report writing and final evaluation